# OrangeHRM Playwright Automation
Master Test Plan & Progress Tracker

Playwright + TypeScript | Happy Path + Negative | Smoke + Regression

# 1. Purpose

This is the master tracker for the OrangeHRM Playwright automation project. It records what is already automated, what is missing, what should be automated next, and which scenarios should be delayed or kept manual because of unstable/shared-demo dependencies.

# 2. Status Legend

| Status | Meaning |
| --- | --- |
| DONE | Already automated and currently passing. |
| NEEDED | Recommended automation coverage that is currently missing. |
| LATER | Useful automation, but should wait for controlled data, prerequisites, or a later framework stage. |
| CAREFUL | Automatable only with isolated test data/cleanup because it mutates shared application state. |
| MANUAL | Better suited to exploratory/subjective/manual verification. |

# 3. Current Framework Checkpoint

Page Object Model: LoginPage, DashboardPage, PimPage and workflow-specific page objects.

Typed custom fixtures provide reusable page objects.

Stable accessible locators and Playwright web-first assertions/auto-waiting.

Faker test-data generation and createdUser.json persistence.

Smoke and regression tags with npm scripts.

Shared Playwright configuration and updated README.

BasePage intentionally not added because current pages do not share meaningful page-level behavior.

Current checkpoint: TypeScript validation passes and the existing Playwright suite has 5 passing tests.

# 4. Master Automation Candidate Matrix

| ID | Module | Scenario | Path | Status | Suite | Priority | Reason |
| --- | --- | --- | --- | --- | --- | --- | --- |
| LOGIN-001 | Login | Valid Admin login and Dashboard displayed | Happy | DONE | Smoke + Regression | Critical | Core authentication path; already automated. |
| LOGIN-002 | Login | Invalid password/credentials rejected | Negative | DONE | Regression | High | Protects authentication error handling. |
| LOGIN-003 | Login | Login page title validation | Positive | DONE | Regression | Medium | Basic page identity regression check. |
| LOGIN-004 | Login | Empty username with password entered | Negative | NEEDED | Regression | High | Required-field validation is missing. |
| LOGIN-005 | Login | Username entered with empty password | Negative | NEEDED | Regression | High | Required-field validation is missing. |
| LOGIN-006 | Login | Both username and password empty | Negative | NEEDED | Regression | Medium | Covers blank-form submission. |
| LOGIN-007 | Login | Logout successfully and return to login page | Happy | NEEDED | Smoke + Regression | Critical | Completes the critical authentication lifecycle. |
| FP-001 | Forgot Password | Open Forgot Password from login page | Happy | NEEDED | Smoke + Regression | High | Confirms recovery entry point is accessible. |
| FP-002 | Forgot Password | Submit password-reset request with a valid/known username | Happy | NEEDED | Regression | High | Core recovery request workflow; assert safe UI confirmation, not mailbox delivery unless controlled. |
| FP-003 | Forgot Password | Submit reset request with empty username | Negative | NEEDED | Regression | High | Required-field validation. |
| FP-004 | Forgot Password | Submit reset request with unknown/invalid username | Negative | NEEDED | Regression | Medium | Validate safe application behavior without depending on email delivery. |
| FP-005 | Forgot Password | Cancel/back navigation returns to login | Happy | NEEDED | Regression | Medium | Navigation/recovery usability check. |
| DASH-001 | Dashboard | Dashboard displayed after valid login | Happy | DONE | Smoke + Regression | Critical | Already verified by valid-login workflow. |
| DASH-002 | Dashboard | Critical navigation/module entries are available | Happy | NEEDED | Regression | Medium | Catches broken main navigation without duplicating every module test. |
| PIM-001 | PIM | Create employee/user with generated data | Happy | DONE | Smoke + Regression | Critical | Core PIM workflow; already automated. |
| PIM-002 | PIM | Required-field validation during employee creation | Negative | DONE | Regression | High | Negative creation coverage already automated. |
| PIM-003 | PIM | Search the automation-created employee by name or ID | Happy | NEEDED | Smoke + Regression | High | Uses generated/persisted data and verifies discoverability. |
| PIM-004 | PIM | Search for a nonexistent employee | Negative | NEEDED | Regression | Medium | Validates no-result behavior. |
| PIM-005 | PIM | Reset employee search filters | Happy | NEEDED | Regression | Medium | Official PIM filtering workflow includes reset. |
| PIM-006 | PIM | Open an employee profile from search results | Happy | NEEDED | Regression | High | Connects search to employee detail workflow. |
| PIM-007 | PIM | Edit employee personal details and verify saved changes | Happy | NEEDED | Regression | High | Important CRUD/update coverage. |
| PIM-008 | PIM | Assign/update employee job details | Happy | LATER | Regression | Medium | Depends on preconfigured job/status/location master data. |
| PIM-009 | PIM | Reject duplicate/invalid account data where applicable | Negative | NEEDED | Regression | High | Protects data integrity and validation. |
| PIM-010 | PIM | Delete/terminate automation-created employee and verify result | Happy | CAREFUL | Regression | Medium | Destructive; only use records created by automation and clean up safely. |
| PIM-011 | PIM | Filter employee list by supported criteria | Happy | NEEDED | Regression | Medium | Official workflow supports multiple filters; select stable criteria first. |
| ADMIN-001 | Admin | Search existing system user | Happy | NEEDED | Smoke + Regression | High | Core user-management read workflow. |
| ADMIN-002 | Admin | Search nonexistent user | Negative | NEEDED | Regression | Medium | No-result handling. |
| ADMIN-003 | Admin | Filter users by role/status | Happy | NEEDED | Regression | Medium | Official Admin filtering workflow. |
| ADMIN-004 | Admin | Add user with valid data | Happy | LATER | Regression | High | Mutates shared data; requires isolated employee/test account. |
| ADMIN-005 | Admin | Required-field validation when adding user | Negative | LATER | Regression | High | Useful after stable Admin add-user POM exists. |
| ADMIN-006 | Admin | Duplicate username rejected | Negative | LATER | Regression | High | Requires controlled data and cleanup. |
| LEAVE-001 | Leave | Open Leave module/critical page | Happy | LATER | Smoke + Regression | High | Useful later when leave prerequisites are controlled. |
| LEAVE-002 | Leave | Apply/assign eligible leave successfully | Happy | LATER | Regression | High | Depends on leave type, period, balance/eligibility and dates. |
| LEAVE-003 | Leave | Required-field validation in leave request | Negative | LATER | Regression | High | Good negative coverage once stable test data exists. |
| LEAVE-004 | Leave | Reject invalid/ineligible leave request | Negative | LATER | Regression | High | Business-rule dependent. |
| LEAVE-005 | Leave | Approve/reject pending leave as authorized user | Happy | LATER | Regression | High | Requires supervisor/admin relationship and pending request. |
| REC-001 | Recruitment | Open Recruitment/Vacancies | Happy | LATER | Smoke + Regression | Medium | Module availability check later. |
| REC-002 | Recruitment | Create vacancy with valid data | Happy | CAREFUL | Regression | Medium | Mutates shared demo data. |
| REC-003 | Recruitment | Required-field validation for vacancy | Negative | LATER | Regression | Medium | Stable negative candidate after page coverage exists. |
| REC-004 | Recruitment | Candidate hiring workflow | Happy | LATER | Regression | Medium | Multi-step data-heavy workflow; automate after core modules. |
| TIME-001 | Time | Open Timesheets/Time module | Happy | LATER | Regression | Medium | Useful after core Login/PIM/Admin coverage. |
| TIME-002 | Time | Submit timesheet with controlled test data | Happy | LATER | Regression | Medium | Needs employee/date/project prerequisites. |
| TIME-003 | Time | Required-field/invalid timesheet validation | Negative | LATER | Regression | Medium | Add after stable positive workflow. |
| PERF-001 | Performance | Open Performance module | Happy | LATER | Regression | Low | Lower priority than authentication/PIM/Admin. |
| PERF-002 | Performance | Performance review workflow with controlled data | Happy | LATER | Regression | Low | Complex prerequisites; later-stage automation. |
| MAN-001 | Cross-module | Overall visual quality and subjective usability review | Exploratory | MANUAL | Manual | Medium | Requires human judgment. |
| MAN-002 | Cross-module | Exploratory testing for unexpected workflows/edge behavior | Exploratory | MANUAL | Manual | High | Automation cannot replace exploratory discovery. |

# 5. Immediate Automation Batch

Do not send the entire master matrix to the coding agent. The next implementation batch should stay small, cover missing authentication/recovery cases, and extend the existing PIM workflow.

LOGIN-004 — Empty username

LOGIN-005 — Empty password

LOGIN-006 — Empty username + password

LOGIN-007 — Logout

FP-001 — Open Forgot Password

FP-002 — Submit reset request with known username (UI confirmation only)

FP-003 — Empty username on reset form

FP-004 — Unknown username behavior

FP-005 — Back/cancel to Login

PIM-003 — Search created employee

PIM-004 — Search nonexistent employee

PIM-005 — Reset employee search

PIM-006 — Open employee profile

# 6. Smoke Suite Target

Smoke should remain intentionally small. It answers whether the most important application paths are usable, not whether every validation rule works.

LOGIN-001 — Valid login and Dashboard

LOGIN-007 — Logout

FP-001 — Forgot Password entry point

PIM-001 — Add employee/user

PIM-003 — Search created employee

ADMIN-001 — Search system user (after Admin automation is added)

LEAVE-001 — Critical Leave access/workflow (later, controlled environment)

REC-001 — Recruitment access (later, if business-critical to the chosen suite)

# 7. Regression Suite Target

Regression contains the Smoke tests plus broader positive, negative, validation, search/filter, CRUD/update, and business-rule coverage. Tests marked Regression in the master matrix should be added gradually as their modules are implemented.

# 8. Automation Rules for This Project

Automate repeatable, deterministic, stable, business-important workflows.

Pair important happy paths with meaningful negative/validation coverage.

Keep Smoke small and fast; do not tag every positive test as Smoke.

Regression can contain both happy and negative scenarios.

Use only automation-created records for destructive cleanup/delete tests.

Do not depend on real email delivery for Forgot Password until a controlled mailbox/reset-token strategy exists.

Do not automate Leave business workflows until leave periods, types, balances/eligibility and test users are controlled.

Keep exploratory and subjective visual-quality testing manual.

Add advanced reporting, screenshots/traces, Allure, CI/CD, cross-browser and parallelization after useful functional coverage is established.

# 9. Progress Update Procedure

When a new test is implemented and passing, change its Status from NEEDED/LATER to DONE, confirm its Suite tag, and record any new prerequisite or cleanup rule. The README and this master tracker should stay aligned with the actual framework.

# 10. Reference Notes

The inventory was informed by OrangeHRM's documented Admin, PIM, Leave, Recruitment, Time and Performance workflows. PIM officially supports employee filtering and reset; Admin supports user filtering; employee creation can include login details; Leave workflows depend on configured leave periods/types/work weeks/holidays and eligibility. Forgot Password coverage is included as a project test target, with email-link completion intentionally deferred until controlled email access exists.